WEEKLY REPORT 2

============================1/7, Sprint 2 ==============================

**Team members present:**

* Trịnh Hoàng An
* Trương Diệu Đạt
* Ngô Nguyễn Thanh Thanh
* Nguyễn Hoàng Quốc Tuấn

**Status report:**

**- Well done:**

**+Software Architecture Document (SAD)**

+ UI prototype

+ Weekly report

- Problems: No

- In the next sprint: All members apply the result of the research to implement the main function of the project (UI, coding).

**Summary:**

- Each member of the team has done their tasks successfully and punctually.

- We gathered lots of material for our project.

- We have already set up the project’s databases and done some basic function UI.

- We have implemented a prototype version.